Risk Plan and mitigation for ‘Budget Line’

Below is a risk and mitigation plan for my game creation project. It will explain possible risks and how these will be taken into consideration to reduce the effects should these arise.

- Time Management

- Risk: Falling behind schedule due to underestimating development time for programming, art, or testing.

- Mitigation:

- Use Agile/Scrum methodology with bi-weekly sprints and clear milestones.

- Use Visuals such as Gannt charts for planning

- Maintain a project calendar with buffer time for expected delays – use Trevvo

- Prioritize core gameplay features before secondary mechanics or visual polish

- Technical Challenges

- Risk: Bugs, crashes, or compatibility issues with Unity, assets, or external libraries.

- Mitigation:

- Early and regular testing of builds on multiple devices/platforms.

- Version control using GitHub to track changes and revert problematic updates.

- Limit reliance on overly complex or unstable plugins.

- Scope Creep / Feature Overload

- Risk: Adding too many features, branching scenarios, or upgrades may lead to incomplete or low-quality delivery.

- Mitigation:

- Define core gameplay, narrative, and educational objectives early.

- Use a “must-have, should-have, nice-to-have” prioritization system

- Regularly review progress to ensure alignment with project scope

- Learning Content Accuracy

- Risk: Inaccurate or outdated financial, social or educational content may reduce credibility and learning outcomes

- Mitigation:

- Source statistics and educational content from reputable UK sources (ONS, GOV.UK, JRF, etc.).

- Cross-check all content before release and update regularly if statistics change.

- Incorporate feedback from educators or subject matter experts.

- Unforeseen Personal or Life Events

- Risk: Illness, family emergencies, or personal circumstances could disrupt development.

- Mitigation:

- Build contingency time into the schedule.

- Game Design Upgrades / Iteration Risk

- Risk: Updates or changes to mechanics, UI, or art may introduce bugs or confuse players.

- Mitigation:

- Use prototyping for new mechanics before full integration.

- Maintain documentation for all design changes and use github for version control

- Conduct playtesting after each update to evaluate usability and engagement.

- Player Engagement / Reception

- Risk: The game may fail to engage or educate players effectively

- Mitigation:

- Conduct early playtesting with target demographics.

- Use surveys and feedback to adjust narrative tone, difficulty, and learning content.

- Ensure mechanisms are intuitive and empathetic without being overly punitive

- Monetization / Licensing Risk

- Risk: Potential issues with licensing assets (music, images, code) or needing funds for optional content.

- Mitigation:

- Use royalty-free assets and document all licenses.

- Keep core gameplay free from paywalls to ensure accessibility.

- Data Loss

- Risk: Loss of code, assets, or research materials

- Mitigation:

- Use cloud backups alongside local storage on devices

- Regularly commit changes to Github

- Keep organised folders with versioned asset and documentation

- Ethical / Sensitivity Risk

- Risk: Misrepresentation of poverty or financial hardship could offend or alienate players.

- Mitigation:

- Base scenarios on real UK statistics and authentic research

- Include diverse perspectives and avoid stereotypes

### Below is a matrix table which shows each risk ranked by likelihood and impact:

| ### # | ### Risk | ### Likelihood (Low/Medium/High) | ### Impact (Low/Medium/High) | ### Mitigation |
| --- | --- | --- | --- | --- |
| ### 1 | ### Time Management | ### Medium | ### High | ### Agile/Scrum sprints, buffer time, prioritize core features |
| ### 2 | ### Technical Challenges | ### Medium | ### High | ### Frequent testing, version control, limit unstable plugins |
| ### 3 | ### Scope Creep / Feature Overload | ### High | ### High | ### Prioritize must-have features, regular review, modular dev |
| ### 4 | ### Learning Content Accuracy | ### Medium | ### High | ### Use credible UK sources, expert review, update regularly |
| ### 5 | ### Unforeseen Personal / Life Events | ### Medium | ### Medium | ### Build contingency time, maintain backups, modular development |
| ### 6 | ### Game Design Upgrades / Iteration | ### Medium | ### Medium | ### Prototype changes first, document updates, playtesting |
| ### 7 | ### Player Engagement / Reception | ### Medium | ### High | ### Early playtesting, surveys, adjust tone & difficulty |
| ### 8 | ### Monetization / Licensing | ### Low | ### Medium | ### Use royalty-free assets, document licenses, avoid paywalls |
| ### 9 | ### Data Loss. | ### Low | ### High | ### Cloud backups, GitHub versioning, organized folders |
| ### 10 | ### Ethical / Sensitivity | ### Medium | ### High | ### Research-based scenarios, diverse perspectives, sensitivity review |